## Slide 1
Project Horizon
Next-Gen Developer Platform
Platform Engineering | Q2 2026

## Slide 2: Agenda
Project Horizon: Next-Gen Developer Platform
2026-Q2
01
Current State Assessment
02
Platform Vision & Pillars
03
Adoption Roadmap
04
Target Metrics
05
Build vs Buy Analysis
06
Projected Impact

## Slide 3: Current State — Where We Are Today
Project Horizon: Next-Gen Developer Platform
2026-Q2
Pain Points
45-minute average deploy cycle
3.2 incidents per week from config drift
14 days to onboard a new engineer
No standardized service templates
Target State
Sub-5-minute deploys via self-service CI/CD
Zero-drift infrastructure as code
2-day engineer onboarding
Golden paths for every service type
45 min
Deploy Cycle
3.2/wk
Config Incidents
14 days
Onboarding Time

## Slide 4: Platform Pillars
Project Horizon: Next-Gen Developer Platform
2026-Q2
Self-Service Infrastructure
Terraform modules with guardrails
One-click environment provisioning
Cost-aware resource defaults
CI/CD Pipeline
Standardized build and deploy
Automatic security scanning
Canary deployments by default
Service Catalog
Golden path service templates
API-first design standards
Ownership and dependency tracking
Observability Stack
Unified metrics and tracing
SLA-driven alerting
Real-time cost dashboards
Notes: [Layout choice] Used four_card: 0 discrete items, each self-contained.

## Slide 5: Adoption Roadmap
Project Horizon: Next-Gen Developer Platform
2026-Q2
Phase | Scope | Teams | Timeline
Foundation | CI/CD pipeline, service catalog | Platform + 2 pilot teams | Q2 2026
Early Adopters | Self-service infra, golden paths | 8 volunteer teams | Q3 2026
Scaling | Full observability, cost tooling | All engineering (24 teams) | Q4 2026
Maturity | Self-service everything, metrics-driven | Organization-wide | Q1 2027
Notes: [Layout choice] Used content_table: 4 columns x 4 rows — tabular data needs a table.

## Slide 6: Engineering Roadmap
Project Horizon: Next-Gen Developer Platform
2026-Q2
Phase 1
Phase 2
Phase 3
Phase 4
Phase 5
Phase 6
Infrastructure
Terraform modules
Environment provisioning
CI/CD
Pipeline standardization
Canary deploys
Developer Experience
Service catalog
Golden path templates
Notes: [Layout choice] Used roadmap: time-based plan with durations and milestones.

## Slide 7: Target Metrics — By End of Q4 2026
Project Horizon: Next-Gen Developer Platform
2026-Q2
< 5 min ↓
Deploy Time
< 30 min ↓
Mean Time to Recovery
85% ↑
Developer Satisfaction
2 days ↓
New Engineer Onboarding
Notes: [Layout choice] Used kpi_dashboard: 0 metrics in a scannable grid.

## Slide 8: Build vs Buy Analysis
Project Horizon: Next-Gen Developer Platform
2026-Q2
✓ Strengths
✓ Full control over developer experience
✓ Deep integration with existing systems
✓ No per-seat licensing costs at scale
✗ Risks
✗ Faster initial time to value
✗ Reduced operational burden on platform team
✗ Built-in compliance and audit features
Notes: [Layout choice] Used pros_cons: strengths vs risks evaluation for decision support.

## Slide 9: Projected Impact
Project Horizon: Next-Gen Developer Platform
2026-Q2
10x
Improvement in deployment frequency by end of 2026
Notes: [Layout choice] Used big_stat: single hero metric commands attention.

## Slide 10
Project Horizon: Next-Gen Developer Platform
2026-Q2
Questions?
Platform Engineering Team
platform-eng@example.com